# XyloNet Complete Implementation Plan & Enhancement Roadmap

Full development roadmap covering all completed phases (1-5) and proposed enhancements (6-9) for Arc Builders Fund alignment

---

# Table of Contents

## Part A: Completed Implementation

- [Implementation Status Overview](#implementation-status-overview)

- [Phase 1: Foundation](#phase-1-foundation--complete)

- [Phase 2: Bridge Integration](#phase-2-bridge-integration--complete)

- [Phase 3: Yield Features](#phase-3-yield-features--complete)

- [Phase 4: UX/UI Polish & Mobile](#phase-4-uxui-polish--mobile--complete)

- [Phase 5: Documentation & Launch](#phase-5-documentation--launch-prep--complete)

## Part B: Proposed Enhancements

- [Phase 6: Core Arc Integrations](#phase-6-core-arc-integrations--proposed)

- [Phase 7: Capital Formation Features](#phase-7-capital-formation-features--proposed)

- [Phase 8: Advanced Optimizations](#phase-8-advanced-optimizations--proposed)

- [Phase 9: Governance & Token](#phase-9-governance--token--proposed)

## Part C: Technical Reference

- [Deployed Contract Addresses](#deployed-contract-addresses)

- [Architecture Diagrams](#architecture-diagrams)

- [Tech Stack Summary](#tech-stack-summary)

- [Smart Contract Specifications](#smart-contract-specifications)

- [API Specifications](#api-specifications)

- [Testing & Security](#testing--security)

- [Timeline Summary](#timeline-summary)

---

# Implementation Status Overview

| Phase | Description | Status | Completion |
| --- | --- | --- | --- |
| Phase 1 | Foundation (Contracts + Deployment) | ✅ Complete | 100% |
| Phase 2 | Bridge Integration (CCTP V2) | ✅ Complete | 100% |
| Phase 3 | Yield Features (ERC-4626 Vault) | ✅ Complete | 100% |
| Phase 4 | UX/UI Polish & Mobile | ✅ Complete | 100% |
| Phase 5 | Documentation & Launch Prep | ✅ Complete | 100% |
| Phase 6 | Core Arc Integrations | 🔄 Proposed | 0% |
| Phase 7 | Capital Formation Features | 🔄 Proposed | 0% |
| Phase 8 | Advanced Optimizations | 🔄 Proposed | 0% |
| Phase 9 | Governance & Token | 🔄 Proposed | 0% |

---

# PART A: COMPLETED IMPLEMENTATION

---

# Phase 1: Foundation ✅ COMPLETE

## 1.1 Project Setup

- [x] Initialize Foundry/Hardhat project structure

- [x] Initialize Next.js 16 frontend with TypeScript

- [x] Configure Arc Testnet connection (Chain ID: 5042002)

- [x] Setup environment variables and secrets

- [x] Configure wagmi v2 and RainbowKit

## 1.2 Core Smart Contracts

- [x] XyloFactory.sol - Pool deployment factory

- createPool(), getPool(), setSwapFee(), setFeeRecipient()

- [x] XyloStablePool.sol - StableSwap AMM implementation

- Curve invariant with A=200

- swap(), addLiquidity(), removeLiquidity()

- [x] XyloRouter.sol - Trade routing and execution

- swap(), addLiquidity(), removeLiquidity(), getAmountOut()

- [x] XyloERC20.sol - LP token implementation

- ERC20 standard with permit support

## 1.3 Interface Contracts

- [x] IERC20.sol - ERC20 interface with Permit

- [x] IXyloFactory.sol - Factory interface

- [x] IXyloPool.sol - Pool interface

- [x] IXyloRouter.sol - Router interface

## 1.4 Deployment

- [x] Deploy XyloFactory to Arc Testnet

- [x] Deploy XyloRouter to Arc Testnet

- [x] Verify all contracts on Blockscout

- [x] Create USDC-EURC Pool

- [x] Create USDC-USYC Pool

- [x] Add initial liquidity to pools

---

# Phase 2: Bridge Integration ✅ COMPLETE

## 2.1 CCTP Bridge Contract

- [x] XyloBridge.sol - CCTP V2 wrapper contract

- bridgeOut() - Initiate cross-chain transfer

- bridgeToChain() - Bridge by chain name

- Support for depositForBurn with maxFee and hookData

- [x] Deploy XyloBridge to Arc Testnet

- [x] Verify on Blockscout

## 2.2 Bridge Frontend

- [x] Chain selector component with official logos

- [x] Bridge transaction flow with 4-step progress

- [x] Real-time status tracking via events

- [x] Circle Bridge Kit integration for auto-delivery

- [x] Fast transfer mode support (~30 seconds)

- [x] Error handling and retry logic

## 2.3 Supported Chains

- [x] Ethereum Sepolia (Domain 0)

- [x] Arbitrum Sepolia (Domain 3)

- [x] Base Sepolia (Domain 6)

- [x] Optimism Sepolia (Domain 2)

- [x] Polygon Amoy (Domain 7)

- [x] Avalanche Fuji (Domain 1)

- [x] Arc Testnet (Domain 26)

---

# Phase 3: Yield Features ✅ COMPLETE

## 3.1 Vault Contract

- [x] XyloVault.sol - ERC-4626 compliant vault

- deposit(), withdraw(), redeem()

- previewDeposit(), previewWithdraw()

- totalAssets(), convertToShares(), convertToAssets()

- [x] Fee structure (0% deposit, 0.1% withdraw, 10% performance)

- [x] Deploy to Arc Testnet

- [x] Verify on Blockscout

## 3.2 Vault Frontend

- [x] Vault dashboard with stats

- [x] Deposit/withdraw modals

- [x] APY calculation (dynamic based on TVL)

- [x] Real-time balance updates

- [x] Position tracking (shares → USDC value)

---

# Phase 4: UX/UI Polish & Mobile ✅ COMPLETE

## 4.1 Design System

- [x] Orbiter Finance-inspired dark theme

- [x] CSS custom properties for theming

- [x] Gradient accents and glass effects

- [x] Consistent component styling

- [x] Card hover animations

## 4.2 Enhanced Components

- [x] SwapWidget - MAX button, USD values, price impact

- [x] BridgeWidget - Chain logos, progress steps, status

- [x] Pools page - TVL sparklines, analytics cards

- [x] Vault page - APY sparkline, position tracking

- [x] History page - Filter tabs, status badges

## 4.3 UI Components

- [x] Toast - Transaction notifications

- [x] TokenLogo - Official USDC, EURC, USYC logos

- [x] ChainLogo - Official chain logos (Ethereum, Arbitrum, etc.)

- [x] Skeleton - Loading states

- [x] Tooltip - Info tooltips for DeFi terms

- [x] Confetti - Success celebrations

- [x] EmptyState - No data states

## 4.4 Mobile Responsiveness

- [x] Header.tsx - Compact mobile navigation, hamburger menu

- [x] SwapWidget.tsx - Responsive font sizes, touch targets

- [x] BridgeWidget.tsx - Stacked layout, bottom sheet modal

- [x] Pools page - Card view on mobile, grid stats

- [x] Vault page - Responsive stats, stacked buttons

- [x] History page - Card list on mobile, compact filters

- [x] Footer.tsx - Reordered for mobile

- [x] globals.css - Mobile-specific CSS (200+ lines)

- Touch targets 44-48px minimum

- Safe area insets for notched devices

- Active state feedback (scale animations)

- Horizontal scroll for filters

- Bottom sheet modals

## 4.5 Revolutionary UI/UX Enhancements

- [x] AnimatedBackground.tsx - Canvas particle system with aurora effect

- 120+ animated particles with connection lines

- Aurora borealis gradient effect

- Mouse interaction (particles attracted to cursor)

- GPU-accelerated with requestAnimationFrame

- [x] TiltCard.tsx - 3D perspective cards

- Customizable tilt amount (0-20°)

- Dynamic glare effect following mouse

- Holographic shine animation

- Floating effect on hover

- [x] AnimatedElements.tsx - Interactive elements

- AnimatedNumber: Counting animations with easing

- MagneticButton: Buttons attracted to cursor

- GlowButton: Pulse glow effects

- RippleButton: Material Design ripple

- FloatingElement: Continuous floating animation

- ParallaxLayer: Mouse-following parallax

- [x] CommandPalette.tsx - Keyboard navigation (Ctrl+K)

- Fuzzy search across all pages

- Actions: Navigate, Connect Wallet, Toggle Theme

- Arrow key navigation

- [x] Advanced CSS Animations

- Glassmorphism 2.0 with multi-layer blur

- Holographic shine gradients

- Depth shadows for 3D appearance

- Stagger-fade for list items

- Animated gradient text

- Reduced motion accessibility support

- [x] All Pages Enhanced

- Homepage: TiltCard on SwapWidget and stats

- Pools: Glass-premium cards with gradient icons

- Vault: Holographic effects on stats cards

- Bridge: Animated backgrounds and TiltCard

---

# Phase 5: Documentation & Launch Prep ✅ COMPLETE

## 5.1 Documentation

- [x] README.md - Quick start, architecture overview

- [x] XYLONET_PROJECT.md - Detailed project documentation

- [x] contracts/README.md - Smart contract docs with examples

- [x] SECURITY.md - Security considerations

- [x] CONTRIBUTING.md - Contribution guidelines

- [x] LICENSE - MIT License

## 5.2 Code Quality

- [x] Frontend builds successfully

- [x] No TypeScript errors

- [x] All contracts verified on Blockscout

- [x] ABIs properly exported

- [x] Constants file complete

## 5.3 Deployment

- [x] Frontend deployed to Vercel

- [x] Custom domain configured (xylonet.xyz)

- [x] Vercel Analytics integrated

- [x] Speed Insights enabled

- [x] GitHub repository public

## 5.4 Git Repository

- [x] Clean git history

- [x] All features pushed to main branch

- [x] Repository: https://github.com/Panchu11/XyloNet

---

# PART B: PROPOSED ENHANCEMENTS

---

# Phase 6: Core Arc Integrations 🔄 PROPOSED

Duration: 4-5 weeks

Priority: CRITICAL

Arc Builders Fund Alignment: FX, Enterprise Ready

## 6.1 StableFX RFQ Integration

Estimated Time: 2 weeks

Dependencies: Circle API access, KYB verification

### 6.1.1 Backend Tasks

- [ ] Register for StableFX API access with Circle

- [ ] Complete KYB/AML verification process

- [ ] Implement quote request service

- [ ] Implement trade creation flow

- [ ] Implement EIP-712 signing for trade intent

- [ ] Implement EIP-712 signing for Permit2 funding

- [ ] Create webhook handler for trade status updates

- [ ] Add rate comparison logic (AMM vs RFQ)

### 6.1.2 Smart Contract Tasks

- [ ] Create XyloRFQRouter.sol for RFQ execution

- [ ] Integrate Permit2 for funding authorization

- [ ] Add FxEscrow interaction functions

- [ ] Deploy and verify on Arc Testnet

### 6.1.3 Frontend Tasks

- [ ] Create RFQWidget.tsx component

- [ ] Add "Best Rate" toggle (AMM vs RFQ)

- [ ] Implement quote comparison UI

- [ ] Add EIP-712 signature flow UI

- [ ] Create step-by-step RFQ progress indicator

### 6.1.4 Code Example

// StableFX Quote Request
POST /v1/exchange/stablefx/quotes
{
  "from": { "currency": "USDC", "amount": "10000.00" },
  "to": { "currency": "EURC" },
  "tenor": "instant"
}
// Response
{
  "id": "uuid-quote",
  "rate": "0.9150",
  "from": { "currency": "USDC", "amount": "10000.00" },
  "to": { "currency": "EURC", "amount": "9150.00" },
  "expiry": "2025-08-07T11:05:00Z"
}

### 6.1.5 Acceptance Criteria

✓ Users can request RFQ quotes for USDC ↔ EURC trades
✓ RFQ automatically suggested for trades >$10,000
✓ Rate comparison shows AMM vs RFQ pricing
✓ Trades settle via FxEscrow contract

---

## 6.2 Account Abstraction (Gasless Transactions)

Estimated Time: 2 weeks

Dependencies: Pimlico/ZeroDev setup

### 6.2.1 Infrastructure Tasks

- [ ] Register for Pimlico bundler API

- [ ] Configure paymaster for sponsored transactions

- [ ] Set up gas sponsorship policies

- [ ] Integrate ZeroDev SDK for smart accounts

- [ ] Configure session key policies

### 6.2.2 Frontend Tasks

- [ ] Add smart wallet connection option

- [ ] Create "Gasless Mode" toggle

- [ ] Implement social login (Google, Apple)

- [ ] Add session key management UI

- [ ] Show gas savings indicator

### 6.2.3 Code Example

import { createSmartAccountClient } from "permissionless";
import { createPimlicoClient } from "permissionless/clients/pimlico";
const pimlicoClient = createPimlicoClient({
  transport: http("https://api.pimlico.io/v2/arc-testnet/rpc"),
});
const smartAccountClient = createSmartAccountClient({
  account: simpleAccount,
  chain: arcTestnet,
  paymaster: pimlicoClient,
});
// Gasless swap - user pays nothing!
const txHash = await smartAccountClient.sendTransaction({
  to: ROUTER_ADDRESS,
  data: encodeFunctionData({
    abi: XYLO_ROUTER_ABI,
    functionName: "swap",
    args: [swapParams],
  }),
});

### 6.2.4 Acceptance Criteria

✓ Users can create smart account wallets
✓ Swaps execute without user paying gas
✓ Social login works (Google, Apple)
✓ Session keys enable automated trading

---

## 6.3 Permit2 Gasless Approvals

Estimated Time: 1 week

### 6.3.1 Smart Contract Tasks

- [ ] Update XyloRouter.sol to accept Permit2 signatures

- [ ] Add swapWithPermit() function

- [ ] Add addLiquidityWithPermit() function

- [ ] Deploy updated router

### 6.3.2 Frontend Tasks

- [ ] Detect if user has Permit2 approval

- [ ] Prompt one-time Permit2 approval if not

- [ ] Generate EIP-712 permit signatures for swaps

- [ ] Show "Sign once, swap forever" messaging

### 6.3.3 Code Example

// XyloRouter.sol addition
function swapWithPermit(
    SwapParams calldata params,
    IPermit2.PermitSingle calldata permit,
    bytes calldata signature
) external returns (uint256 amountOut) {
    PERMIT2.permit(msg.sender, permit, signature);
    PERMIT2.transferFrom(msg.sender, address(this), uint160(params.amountIn), params.tokenIn);
    return _swap(params);
}

---

## 6.4 Gateway Integration

Estimated Time: 1 week

### 6.4.1 Tasks

- [ ] Register for Gateway API access

- [ ] Implement deposit tracking

- [ ] Implement cross-chain balance queries

- [ ] Add "Unified Balance" view to UI

- [ ] Enable instant cross-chain swaps

### 6.4.2 Acceptance Criteria

✓ Users see unified USDC balance across chains
✓ Instant access to funds on any supported chain

---

# Phase 7: Capital Formation Features 🔄 PROPOSED

Duration: 5-6 weeks

Priority: HIGH

Arc Builders Fund Alignment: Markets, Agentic Commerce

## 7.1 Prediction Markets

Estimated Time: 3 weeks

### 7.1.1 Smart Contract Tasks

#### XyloPredictionFactory.sol

- [ ] Market creation function

- [ ] Fee configuration

- [ ] Oracle whitelist management

- [ ] Emergency pause capability

#### XyloPredictionMarket.sol

- [ ] Binary outcome handling (YES/NO)

- [ ] Share minting/burning

- [ ] USDC collateralization

- [ ] Resolution via oracle

- [ ] Redemption after resolution

contract XyloPredictionMarket {
    IERC20 public immutable usdc;
    function buyYes(uint256 usdcAmount) external {
        usdc.transferFrom(msg.sender, address(this), usdcAmount);
        uint256 shares = calculateShares(usdcAmount, true);
        yesBalances[msg.sender] += shares;
    }
    function buyNo(uint256 usdcAmount) external {
        usdc.transferFrom(msg.sender, address(this), usdcAmount);
        uint256 shares = calculateShares(usdcAmount, false);
        noBalances[msg.sender] += shares;
    }
    function resolve(Outcome _outcome) external onlyOracle {
        outcome = _outcome;
    }
    function redeem() external {
        uint256 payout = calculatePayout(msg.sender);
        usdc.transfer(msg.sender, payout);
    }
}

### 7.1.2 Oracle Integration

- [ ] Integrate Pyth Network for price feeds

- [ ] Integrate Chainlink for general data

- [ ] Create oracle adapter interface

### 7.1.3 Frontend Tasks

- [ ] Market browser with categories

- [ ] Market trading interface (buy YES/NO)

- [ ] Market creation form

- [ ] Portfolio view

- [ ] Resolution tracker

---

## 7.2 AI Agent Interface (MCP Tools)

Estimated Time: 1 week

### 7.2.1 API Endpoints

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/v1/quote | GET | Get swap quote |
| /api/v1/swap | POST | Execute swap |
| /api/v1/bridge | POST | Bridge USDC |
| /api/v1/pools | GET | Get pool stats |
| /api/v1/vault/deposit | POST | Deposit to vault |
| /api/v1/vault/withdraw | POST | Withdraw from vault |

### 7.2.2 MCP Tool Definition

{
  "name": "xylonet",
  "version": "1.0.0",
  "tools": [
    {
      "name": "get_swap_quote",
      "description": "Get a price quote for swapping stablecoins",
      "parameters": {
        "tokenIn": { "type": "string", "enum": ["USDC", "EURC", "USYC"] },
        "tokenOut": { "type": "string", "enum": ["USDC", "EURC", "USYC"] },
        "amountIn": { "type": "number" }
      }
    },
    {
      "name": "execute_swap",
      "description": "Execute a stablecoin swap"
    },
    {
      "name": "bridge_usdc",
      "description": "Bridge USDC to another chain"
    },
    {
      "name": "deposit_vault",
      "description": "Deposit USDC into vault for yield"
    }
  ]
}

### 7.2.3 Automated Strategies

- [ ] DCA (Dollar Cost Averaging)

- [ ] Portfolio Rebalancing

- [ ] Yield Optimization

- [ ] Arbitrage Detection

---

## 7.3 Limit Orders & Advanced Trading

Estimated Time: 2 weeks

### 7.3.1 Order Types

| Order Type | Description |
| --- | --- |
| Limit | Execute at specific price |
| TWAP | Time-weighted over duration |
| Stop-Loss | Execute when price falls below threshold |
| Take-Profit | Execute when price rises above threshold |

### 7.3.2 Smart Contract Tasks

- [ ] Create XyloLimitOrder.sol

- [ ] Create XyloTWAP.sol

- [ ] Integrate keeper network (Gelato/Chainlink)

### 7.3.3 Frontend Tasks

- [ ] Limit order form

- [ ] TWAP configuration interface

- [ ] Active orders list

- [ ] Order history

---

# Phase 8: Advanced Optimizations 🔄 PROPOSED

Duration: 3-4 weeks

Priority: MEDIUM

## 8.1 USYC Yield Strategies

Estimated Time: 2 weeks

### 8.1.1 Strategy: Auto-Compound USYC

contract XyloUSYCVault is ERC4626 {
    uint256 public usycAllocation = 80; // 80% in USYC
    function deposit(uint256 assets, address receiver) public override returns (uint256) {
        usdc.transferFrom(msg.sender, address(this), assets);
        // Swap portion to USYC
        uint256 usycAmount = assets * usycAllocation / 100;
        router.swap(usdc, usyc, usycAmount);
        return _mint(receiver, convertToShares(assets));
    }
    function totalAssets() public view override returns (uint256) {
        return usdc.balanceOf(address(this)) + 
               router.getAmountOut(usyc, usdc, usyc.balanceOf(address(this)));
    }
}

---

## 8.2 Multi-hop Routing

Estimated Time: 1 week

### 8.2.1 Tasks

- [ ] Implement path finding algorithm

- [ ] Multicall3 integration for gas efficiency

- [ ] Split routing for large trades

---

## 8.3 Analytics Dashboard

Estimated Time: 2 weeks

### 8.3.1 Metrics

| Metric | Description |
| --- | --- |
| Protocol TVL | Total value locked across pools |
| 24h Volume | Trading volume in USD |
| 24h Fees | Protocol fees generated |
| Active Users | Unique addresses per day |
| Bridge Volume | CCTP transfer volume by chain |
| Vault APY | Historical yield performance |

---

# Phase 9: Governance & Token 🔄 PROPOSED

Duration: 4-5 weeks

Priority: Future

## 9.1 Token Contracts

### XyloToken.sol

- [ ] ERC20 with 18 decimals

- [ ] Initial supply: 100,000,000 XYLO

- [ ] Minting capability (capped)

- [ ] Burning capability

### XyloStaking.sol

- [ ] Stake XYLO to earn protocol fees

- [ ] Lock periods for bonus rewards

- [ ] Fee distribution mechanism

### XyloGovernor.sol

- [ ] OpenZeppelin Governor framework

- [ ] Proposal creation with threshold

- [ ] Voting with staked XYLO

- [ ] Timelock execution

## 9.2 Tokenomics

| Category | Allocation | Vesting |
| --- | --- | --- |
| Community & Ecosystem | 40% | 4 years linear |
| Team & Advisors | 20% | 1 year cliff, 3 years |
| Investors | 15% | 6 month cliff, 2 years |
| Liquidity Mining | 15% | 3 years emissions |
| Treasury | 10% | DAO controlled |

---

# PART C: TECHNICAL REFERENCE

---

# Deployed Contract Addresses

## XyloNet Contracts (Arc Testnet)

| Contract | Address | Verified |
| --- | --- | --- |
| XyloFactory | 0x60EDeFB094B84BBC6430cc130B358A43Ba1979e2 | ✅ |
| XyloRouter | 0x73742278c31a76dBb0D2587d03ef92E6E2141023 | ✅ |
| XyloBridge (V2) | 0xf7Df65Ce418E938ee8d9a0A0d227A43441fe4641 | ✅ |
| XyloVault | 0x240Eb85458CD41361bd8C3773253a1D78054f747 | ✅ |
| USDC-EURC Pool | 0x3DF3966F5138143dce7a9cFDdC2c0310ce083BB1 | ✅ |
| USDC-USYC Pool | 0x8296cC7477A9CD12cF632042fDDc2aB89151bb61 | ✅ |

## Arc Network Native Contracts

| Contract | Address | Purpose |
| --- | --- | --- |
| USDC (Native) | 0x3600000000000000000000000000000000000000 | Native stablecoin |
| EURC | 0x89B50855Aa3bE2F677cD6303Cec089B5F319D72a | Euro stablecoin |
| USYC | 0xe9185F0c5F296Ed1797AaE4238D26CCaBEadb86C | Yield-bearing token |
| TokenMessengerV2 | 0x8FE6B999Dc680CcFDD5Bf7EB0974218be2542DAA | CCTP V2 messenger |
| MessageTransmitterV2 | 0xE737e5cEBEEBa77EFE34D4aa090756590b1CE275 | CCTP V2 transmitter |
| Gateway Wallet | 0x0077777d7EBA4688BDeF3E311b846F25870A19B9 | Chain abstraction |
| FxEscrow | 0x1f91886C7028986aD885ffCee0e40b75C9cd5aC1 | StableFX settlement |
| Permit2 | 0x000000000022D473030F116dDEE9F6B43aC78BA3 | Gasless approvals |
| Multicall3 | 0xcA11bde05977b3631167028862bE2a173976CA11 | Batch calls |

---

# Architecture Diagrams

## Smart Contract Architecture

contracts/
├── src/
│   ├── core/
│   │   ├── XyloFactory.sol      ✅ Deployed & Verified
│   │   ├── XyloStablePool.sol   ✅ Deployed & Verified
│   │   ├── XyloRouter.sol       ✅ Deployed & Verified
│   │   └── XyloERC20.sol        ✅ Deployed & Verified
│   ├── bridge/
│   │   └── XyloBridge.sol       ✅ Deployed & Verified (CCTP V2)
│   ├── vault/
│   │   └── XyloVault.sol        ✅ Deployed & Verified
│   ├── orders/                  🔄 Proposed
│   │   ├── XyloLimitOrder.sol
│   │   └── XyloTWAP.sol
│   ├── prediction/              🔄 Proposed
│   │   ├── XyloPredictionFactory.sol
│   │   └── XyloPredictionMarket.sol
│   ├── governance/              🔄 Proposed
│   │   ├── XyloToken.sol
│   │   ├── XyloStaking.sol
│   │   └── XyloGovernor.sol
│   └── interfaces/
│       ├── IERC20.sol
│       ├── IXyloFactory.sol
│       ├── IXyloPool.sol
│       └── IXyloRouter.sol

## Frontend Architecture

frontend/
├── src/
│   ├── app/
│   │   ├── page.tsx             ✅ Home / Swap
│   │   ├── bridge/page.tsx      ✅ Bridge
│   │   ├── pools/page.tsx       ✅ Pools
│   │   ├── vault/page.tsx       ✅ Vault
│   │   ├── history/page.tsx     ✅ History
│   │   ├── orders/page.tsx      🔄 Proposed - Limit/TWAP
│   │   ├── predict/page.tsx     🔄 Proposed - Prediction Markets
│   │   ├── analytics/page.tsx   🔄 Proposed - Dashboard
│   │   ├── layout.tsx           ✅ Root layout
│   │   └── globals.css          ✅ Global + Mobile CSS
│   ├── components/
│   │   ├── swap/SwapWidget.tsx  ✅ Token swap
│   │   ├── bridge/BridgeWidget.tsx ✅ Bridge (Circle Kit)
│   │   ├── rfq/RFQWidget.tsx    🔄 Proposed - StableFX
│   │   ├── orders/              🔄 Proposed
│   │   ├── prediction/          🔄 Proposed
│   │   ├── ui/
│   │   │   ├── Toast.tsx        ✅ Notifications
│   │   │   ├── TokenLogos.tsx   ✅ Token + Chain logos
│   │   │   ├── Skeleton.tsx     ✅ Loading states
│   │   │   ├── Tooltip.tsx      ✅ Info tooltips
│   │   │   ├── Confetti.tsx     ✅ Celebrations
│   │   │   ├── EmptyState.tsx   ✅ Empty states
│   │   │   ├── AnimatedBackground.tsx ✅ Particles
│   │   │   ├── TiltCard.tsx     ✅ 3D cards
│   │   │   ├── AnimatedElements.tsx ✅ Interactive
│   │   │   └── CommandPalette.tsx ✅ Keyboard nav
│   │   ├── Header.tsx           ✅ Navigation
│   │   ├── Footer.tsx           ✅ Footer
│   │   └── Providers.tsx        ✅ Web3 providers
│   ├── config/
│   │   ├── wagmi.ts             ✅ Wallet config
│   │   ├── constants.ts         ✅ Contract addresses
│   │   └── abis/index.ts        ✅ Contract ABIs
│   ├── lib/
│   │   ├── utils.ts             ✅ Utilities
│   │   └── transactions.ts      ✅ Tx history
│   └── api/                     🔄 Proposed - Agent API
│       └── v1/

---

# Tech Stack Summary

## Smart Contracts

| Technology | Version | Purpose |
| --- | --- | --- |
| Solidity | 0.8.30 | Contract language |
| Hardhat | 2.x | Development framework |
| OpenZeppelin | 5.x | Security standards |

## Frontend

| Technology | Version | Purpose |
| --- | --- | --- |
| Next.js | 16 | React framework |
| TypeScript | 5.x | Type safety |
| Tailwind CSS | 4.x | Styling |
| wagmi | 2.x | Ethereum hooks |
| viem | 2.x | Ethereum client |
| RainbowKit | 2.x | Wallet UI |
| Circle Bridge Kit | Latest | Cross-chain UI |
| Lucide React | Latest | Icons |
| Vercel Analytics | Latest | Analytics |

## Infrastructure

| Service | Purpose |
| --- | --- |
| Arc Testnet | Blockchain network |
| Circle CCTP V2 | Cross-chain messaging |
| Blockscout | Block explorer |
| GitHub | Version control |
| Vercel | Frontend hosting |

---

# Smart Contract Specifications

## Proposed Contract Summary

| Contract | Purpose | Gas Estimate |
| --- | --- | --- |
| XyloRFQRouter | StableFX RFQ integration | ~200k |
| XyloLimitOrder | Limit order management | ~150k create, 120k execute |
| XyloTWAP | Time-weighted orders | ~180k create |
| XyloPredictionFactory | Market creation | ~250k |
| XyloPredictionMarket | Market trading | ~80k buy, ~60k redeem |
| XyloUSYCVault | Yield strategy vault | ~180k deposit |
| XyloToken | Governance token | ~50k transfer |
| XyloStaking | Fee distribution | ~100k stake |
| XyloGovernor | DAO governance | ~200k propose |

---

# API Specifications

## Authentication

Header: X-API-Key: your_api_key_here

## Rate Limits

- Free tier: 100 requests/minute

- Pro tier: 1000 requests/minute

## Endpoint Summary

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/v1/quote | GET | Get swap quote |
| /api/v1/swap | POST | Execute swap |
| /api/v1/bridge | POST | Bridge USDC |
| /api/v1/pools | GET | List all pools |
| /api/v1/pools/{id} | GET | Get pool details |
| /api/v1/vault/deposit | POST | Deposit to vault |
| /api/v1/vault/withdraw | POST | Withdraw from vault |
| /api/v1/vault/stats | GET | Get vault statistics |

---

# Testing & Security

## Test Coverage Requirements

| Category | Minimum Coverage |
| --- | --- |
| Unit Tests | 90% |
| Integration Tests | 80% |
| E2E Tests | 70% |

## Security Checklist

- [ ] Reentrancy guards on all external calls

- [ ] CEI pattern (Checks-Effects-Interactions)

- [ ] Access control for admin functions

- [ ] Pausability for emergency

- [ ] Timelocks for sensitive operations

- [ ] Oracle manipulation protection

- [ ] Flash loan attack prevention

- [ ] External security audit

---

# Timeline Summary

┌─────────────────────────────────────────────────────────────────────┐
│                    COMPLETE DEVELOPMENT TIMELINE                     │
├─────────────────────────────────────────────────────────────────────┤
│ ✅ COMPLETED PHASES (Phases 1-5)                                    │
├─────────────────────────────────────────────────────────────────────┤
│ Phase 1: Foundation              │ ✅ Complete                      │
│ Phase 2: Bridge Integration      │ ✅ Complete                      │
│ Phase 3: Yield Features          │ ✅ Complete                      │
│ Phase 4: UX/UI Polish            │ ✅ Complete                      │
│ Phase 5: Documentation           │ ✅ Complete                      │
├─────────────────────────────────────────────────────────────────────┤
│ 🔄 PROPOSED PHASES (Phases 6-9)                                     │
├─────────────────────────────────────────────────────────────────────┤
│ Phase 6: Core Arc Integrations   │ 4-5 weeks                       │
│   - Week 1-2: StableFX RFQ                                         │
│   - Week 2-4: Account Abstraction + Permit2                        │
│   - Week 4-5: Gateway Integration                                  │
├─────────────────────────────────────────────────────────────────────┤
│ Phase 7: Capital Formation       │ 5-6 weeks                       │
│   - Week 5-8: Prediction Markets                                   │
│   - Week 8-9: AI Agent Tools (MCP)                                 │
│   - Week 9-11: Limit Orders + TWAP                                 │
├─────────────────────────────────────────────────────────────────────┤
│ Phase 8: Advanced Optimizations  │ 3-4 weeks                       │
│   - Week 11-13: USYC Strategies + Multi-hop                        │
│   - Week 13-15: Analytics Dashboard                                │
├─────────────────────────────────────────────────────────────────────┤
│ Phase 9: Governance & Token      │ 4-5 weeks                       │
│   - Week 15-20: Token + Staking + DAO (if proceeding)              │
└─────────────────────────────────────────────────────────────────────┘

---

# Current Features Summary

| Feature | Description | Status |
| --- | --- | --- |
| Swap | Trade USDC ↔ EURC ↔ USYC with StableSwap curve | ✅ Live |
| Pools | Add/remove liquidity, view reserves, earn fees | ✅ Live |
| Bridge | Cross-chain USDC via Circle CCTP V2 (7 chains) | ✅ Live |
| Vault | Deposit USDC to earn yield (ERC-4626) | ✅ Live |
| History | View past transactions with filters | ✅ Live |
| Mobile | Fully responsive design for all screens | ✅ Live |
| Immersive UX | Particles, 3D cards, glassmorphism, animations | ✅ Live |
| Command Palette | Keyboard navigation with Ctrl+K | ✅ Live |
| StableFX RFQ | Institutional FX trading | 🔄 Proposed |
| Account Abstraction | Gasless transactions | 🔄 Proposed |
| Prediction Markets | Binary outcome markets | 🔄 Proposed |
| AI Agent Tools | MCP definitions for automation | 🔄 Proposed |
| Limit Orders | Advanced trading features | 🔄 Proposed |
| Governance | XYLO token + DAO | 🔄 Proposed |

---

# Explorer Links

| Contract | Explorer |
| --- | --- |
| Factory | https://testnet.arcscan.app/address/0x60EDeFB094B84BBC6430cc130B358A43Ba1979e2 |
| Router | https://testnet.arcscan.app/address/0x73742278c31a76dBb0D2587d03ef92E6E2141023 |
| Bridge | https://testnet.arcscan.app/address/0xf7Df65Ce418E938ee8d9a0A0d227A43441fe4641 |
| Vault | https://testnet.arcscan.app/address/0x240Eb85458CD41361bd8C3773253a1D78054f747 |
| USDC-EURC Pool | https://testnet.arcscan.app/address/0x3DF3966F5138143dce7a9cFDdC2c0310ce083BB1 |
| USDC-USYC Pool | https://testnet.arcscan.app/address/0x8296cC7477A9CD12cF632042fDDc2aB89151bb61 |

---

# Resources

| Resource | Link |
| --- | --- |
| GitHub Repository | https://github.com/Panchu11/XyloNet |
| Live Application | https://xylonet.xyz |
| Arc Network Docs | https://docs.arc.network |
| StableFX Docs | https://developers.circle.com/stablefx |
| Gateway Docs | https://developers.circle.com/gateway |
| Pimlico Docs | https://docs.pimlico.io |
| ZeroDev Docs | https://docs.zerodev.app |
| Arc Builders Fund | https://www.circle.com/blog/introducing-the-arc-builders-fund |

---

<p align="center">

<strong>XyloNet - Complete Implementation Plan & Enhancement Roadmap</strong>

<br>

<em>Built for the Arc Network Ecosystem</em>

<br><br>

<em>Prepared for Arc Builders Fund Application</em>

</p>